Technical specification of Call for proposals for Design, develop, and implement a liquid jet system (LJS) for generating neutrons via laser matter interaction # SZTE/2020/PSZ11151

University of Szeged is launching a call for proposal for design, develop and implement a liquid jet system (LJS). University of Szeged is a distinguished user of ELI-ALPS, Szeged, to study and develop a laser based neutron source. As part of this project, the existing solid target scheme will be replaced by LJS fulfilling the needs of the continuous target replacements at high repetition rate laser source during the neutron generation. The LJS will be installed and run at ELI-ALPS, Szeged, Hungary, as part of the user (laser neutron source) beamline run by University of Szeged.

I. Research task

Design, develop implement, and install at the Requesting Party site a LJS which shall provide thin (as thin as 100 nm best effort but at least few hundreds of nm) liquid target volume for high repetition rate laser application. Using this target, the long-term neutron generation will be possible without breaking the vacuum system.

II. Technical specifications and scoring

Scored parameters:

|  | Specification | Weight |
| --- | --- | --- |
| II.1 | Thickness: the thinnest continuous liquid sheet at least 10x10 um surface: Maximum 1000 nm, MfV: 600 nm | 15 |
| II.2 | Best effort thickness: the thinnest continuous liquid sheet at least 10x10 um surface: Maximum 700 nm, MfV: 400 nm | 5 |
| II.3 | Vacuum level during the normal operation of the LJS with the offered thickness at II.1: Maximum: 5×10E-5 mbar, MfV: 3×10E-5 mbar | 10 |
| II.4 | Best effort – Vacuum level during the normal operation of the LJS with the offered thickness at II.2: Maximum: 4×10E-5 mbar, MfV: 5×10E-6 mbar | 5 |
| II.5 | Duration of the project (starting from contracting): Maximum: 18 months Mfv: 10 months* | 5 |
| II.6 | Net total cost | 60 |

MfV: Most favorable value. Better specifications than MfV would not be scored higher.

- Please disregard any impact related to COVID’19 pandemics. Any such an impact would be handled in the vis maior part of the contract.

Best effort values: upon implementation reasonable efforts shall be devoted and reported to achieve the offered best effort values. In the lack of such efforts and documentation, up to 5%-5% of the total R&D cost would be withheld. The best effort values (II.2 and II.4) shall exceed the offered normal values (II.1 and II.3, respectively) by at least 15 %.

Calculation method:

- For II.1-II.5: in direct proportion to the most favourable value, corrected by extreme value. For parameters that reach or exceed the best value, maximum points shall be given.

Equations:

II.1-II.5

Pscored=(VALUEOffered-VALUEMax)/(VALUEMfv-VALUEMax)*WEIGHT

- For II.6: in inverse proportion to the lowest offer as best value

Equation:

Pscored=VALUEOfferedBest/VALUEOffered*WEIGHT

Total score: the sum of the particular scores, rounded to 2 digits.

Boundary conditions and requirements

II. 7 The position stability of the liquid jet in frame of the capillary and catcher system should be better than 1 um (x0 position: x0 ± 1 um)

II.8 The size of the entire system should fit to the vacuum chamber, which will be shared with the bidders.

II.9 The system shall be operational continuously at least for 4 hours, without opening the chamber.

II.10 The system shall include:

- Flat liquid jet system (including possibility to use a single jet or droplet arrangement);including jet(s), catcher(s), bottle and / or re-circulating system;

- Adjustable positioning to the focus of the laser beam with active position stabilizing system;

- Online control of jet thickness;

- If cold fingers are included, then appropriate protection against moving ice particles.

III. Project proposal

Please, prepare one project proposal for a LJS meeting the specifications and requirements listed in point II. The proposal shall be reasonably succinct, but shall not be longer than 10 pages. The proposal and tables, figures, and equations, etc. contained in it shall be legible (at least times roman 10 or similar). It shall contain the state of the art of the given field, a brief description of the scientific problem or technical bottleneck, and a short description of the planned research activity, and literature / references, as well as the scientific and / or engineering experience and / or activity of the bidder. The technical proposal shall be written in sufficient detail so that the feasibility of the technical specifications detailed in chapter II. can be established by an expert body. The proposal is expected to provide a feasible research strategy / plan. More detailed solutions and know-hows are expected to be detailed by the winner in the frame of the TDR (DL1).

The Requesting Party has defined some key deliverables and documents, which must be definitely included in the research plan. The proposal should include the technical specifications and / or operational parameters of the deliverables (DL). It shall contain the scheduling and specifications of preparation of the components as well as the preliminary list of accessories for control-command and monitoring. In addition, please define further milestones and / or deliverables, which could be served as quarter year monitoring points of the project. Please define the suggested date of delivery or milestone for each cases.

DL.1: Technical Design Report (template is provided); (10%).

DL.2: Delivery to Szeged (30%)

DL.3: Installation (50%) up to the scored values (II.1 and II.3)

DL.4: Training and full documentation (10%)

III. Execution of the R&D project

The R&D work of the task shall be executed on the premises of the contracted party at no additional cost. The R&D work shall be regarded as a joint research activity between the contracted party and University of Szeged, including any form of scientific communication (presentations, papers, etc.). The contracted party shall notify University of Szeged about the start and foreseeable duration of major experimental campaigns related to the R&D work contract and shall be committed to providing access, supervision and training for University of Szeged scientific personnel on the premises during these campaigns.

IV. Bidder’s proposal shall contain the followings

- The content of the proposal according to point II.

- Please declare that you have sufficient human capacity in case of performing multiple tasks as well.

- Please note that the total expenses of the R&D work shall cover all the costs for the necessary theoretical and experimental works, of all intermediate pilot set-ups, of the final version, of the device control and command system, of the shipment and on-site installation, the rights of use (including IP rights – see point below) as well as person power, labor spaces, service expenses, etc.

- Please also count with the necessary monitoring devices, spare parts for the most critical ones of the system. Please provide a list of them.

- The cost of one year of on-site service and warranty.

- Please make sure that the proposal is signed by the authorized representative of your establishment.

V. Intellectual Property

The details relating to the IP shall be specified in the R&D contract between the Requesting Party and the bidder.

Date: 27 of November, 2020

Please upload your offer on the website of the Call for the Proposal, 
No SZTE/2020/PSZ11151